| Date and Time | 29.01.2025 14:00 – 16:00 |
| --- | --- |
| Project Name | StudyBuddies |
| Meeting Goal | Agree code of conduct Agree group name Choose project idea |
| Facilitator | Dmytro Hanenko |
| Note taker | Dmytro Hanenko |
| Attendees | Dmytro Hanenko, Mircea Alexandru, Iqan Ahmed Mohammed, Szymon Klikowicz |
| Roundtable Updates (each group member to contribute) | We’ve divided up the tasks |
| Discussion points | Sprint 1 tasks |
| Actions (list tasks and assign a group member) | GitHub repository for coursework set-up and at least one commit from every group member – Task for each member Product Backlog created and kanban board in Github project created – Iqan Ahmed Mohammed Scaffolding files added to github and README file customised for your project – Mircea Alexandru Correct branches for GitFlow workflow created - includes `master`, `develop`, and `release` branches – Task for each member Each member of the team able to run the development environment using Docker – Task for each member A single PDF document with: Your group members and group name, Project description refined, Code of Conduct, At least two ‘Personas’, Ethical issues identified, Meeting records completed – Dmytro Hanenko and Szymon Klikowicz |